# Spike 4: Validation and Proof of Concept

Mission: AI Capability Intelligence & Standards

## Objective

Build a minimal proof of concept to validate the proposed AI Capability Manifest structure and demonstrate its feasibility using representative capabilities.

## Research Areas

- Schema validation — Evaluate YAML manifests against JSON Schema Draft 2020-12.

- Validation rules — Test required fields, data types, allowed values, and conditional requirements.

- Consistency checks — Evaluate duplicate IDs, dependency references, and source reachability where feasible.

- Representative examples — Test different capability types and structures.

- Validation feedback — Ensure errors, warnings, and unverified checks are distinguishable and actionable.

## Tasks

- Create a preliminary JSON Schema and sample YAML manifests.

- Implement a basic validator for structural validation.

- Create valid and invalid manifests to test validation behavior.

- Evaluate additional checks for identifier uniqueness, dependency references, and source reachability.

- Test five representative capabilities across at least four capability types, including internal and external examples where available.

- Document limitations and issues that require further design decisions.

## Deliverables

Submit a concise research document and proof of concept containing:

- Schema prototype: Initial capability.schema.json.

- Sample manifests: Five representative YAML manifests.

- Validator: Working demonstration of structural validation.

- Test results: Valid and invalid examples with expected outcomes and actual validation feedback.

- Consistency-check findings: Supported checks, limitations, and unverified cases.

- Recommendations: Required improvements and unresolved technical decisions.

Expected outcome: A working validation prototype and representative manifests demonstrating the feasibility of AI Capability Manifest v0.1.